## Slide 1: City of Madison Capital Improvement Plan

## Slide 2: Summary of Recommended CIP Projects
Roads
  Hwy 72 widening: $2.7M (standalone account)
  Madison Blvd widening: $10.12M (TIGER Grant)
  Sullivan 5-lane, Mad. Blvd to Kyser: $5.5M (Bond)
  Hughes 5-lane, Plaza to Milford: $6.6M (Bond)
  HSV/BF 3-lane: $2.6M (Bond, satisfy $1M Mazda Toyota pledge)

## Slide 3: Summary of Recommended CIP Projects
Turn Lanes
  Northbound right turn Hughes to Eastview: $45K in-house cost (General Fund)
  Northbound right turn WT to BF: $300K (General Fund)
  Northbound right turn Sullivan to Mill: $250K (General Fund)
  Eastbound right turn Mill to Sullivan: $350K (General Fund)

## Slide 4: Summary of Recommended CIP Projects
Paths & Greenways
  WT Multi-Use Path BF to Gillespie: $1M (Bond)
  Mill Creek Greenway Extension BF to WT: $950K (Bond and/or grant)
  Oakland Spring Branch Greenway: $250K (Bond)
Parks & Recreation
  Homeplace Park: $300K (Bond)
  Share the Road: ~$10K (GF or grant)

## Slide 5: Summary of Recommended CIP Projects
Facilities
  Repurpose former Library: ~$500K (Bond)
  New Public Works facility: $2.9M (Bond)
  Modify City Hall to expand space: ~$100K (Bond)
  Expand Library parking lot: $430K (2015 Bond)

## Slide 6: Recommended Road Projects
6 Lane Hwy 72 From Balch Road to Hughes Road
  Cost: $2.7M (Standalone Account)
  ALDOT project
  Funding in standalone account
  Timeframe: 3-5 years

## Slide 7: Recommended Road Projects
Widen Madison Blvd from 4 to 6 lanes from County Line Road to east of Madison city limits
  Cost: $10.12M (TIGER Grant)
  Per Transportation Plan, needed by 2025
  Apply for Federal TIGER grant in next 6 months

## Slide 8
Widen Hughes Road to 5 lanes & improve path from Plaza to Milford; modify Eastview signal
  Cost: $6.6M (Bond)
  Supported by Transportation Plan
  Timeframe: ASAP
  Schedule: 24 months
Recommended Road Projects

## Slide 9
Widen Sullivan Road to 5 lanes from Madison Blvd to Kyser; include traffic signals at West Dublin and Royal
  Cost: $5.5M (Bond)
  Supported by Transportation Plan
  Timeframe: begin design & ROW acquisition ASAP; break ground 12-18 months, depending on Hughes Rd
  Schedule: 24 months
Recommended Road Projects

## Slide 10: Recommended Paths/Greenways
Wall Triana Multi-Use path, BF to Gillespie, west side
  Cost: $1M (Bond)
  Multiple connections to schools, shopping, etc.
  Timeframe: ASAP
  Schedule: TBD

## Slide 11: Recommended Paths/Greenways
Mill Creek Greenway Ext. Browns Ferry to Wall Triana
  Cost: $950K (Bond)
  Grant submitted for part of project
  Timeframe: ASAP
  Schedule: TBD